**TeamB - Ekathra - Traffic Modeling System**

**Client:** Dr. Michael Oudshoorn

**Team:** Sahil Nokhwal, Rupandha Mori, Rama Naveen Kommuri, Ashwini Cherukuri, Teja Narahararisetty, Vamsi Chowdary Bobba, Manikanta Nomula.

**Changes in Iteration Plan:**

We have changed the team resources allocated to the tasks from the first Iteration plan to updated iteration plan. Example: we have reschedule our team members from first iteration plan to new iteration plan.

Drag Drop feature was not on schedule and the team did some efforts for completion of it but it has some concerns with the existing code. We are running late on that. We have provided more resources and additional amount of time to implement drag and drop feature when compared to first iteration plan.

Apart from that there were no major changes in our iteration plan.